Project Timeline
Player Performance Prediction Using Machine Learning

Team Github Repository

Team GitHub: https://github.com/yashs14282001/Group-1-Team-Project.git

# 1. Introduction

# The plan and milestones for the Cricket Player Performance Prediction project are described in this project timeline. To guarantee that all project deliverables are completed on time, the timeline has been created in accordance with the official module evaluation deadlines.

# 2. Project Tasks and Timeline

| Task ID | Project Task | Start Date | End Date | Deliverable |
| --- | --- | --- | --- | --- |
| T1 | Project topic finalisation and research question | 22 May 2026 | 25 May 2026 | Approved topic |
| T2 | Assign team roles and create GitHub repository | 25 May 2026 | 27 May 2026 | GitHub setup |
| T3 | Prepare project planning documents | 26 May 2026 | 29 May 2026 | Project Plans |
| T4 | Collect datasets from BCCI, ECB, Cricsheet and Kaggle | 30 May 2026 | 6 June 2026 | Raw datasets |
| T5 | Merge datasets and organise storage | 5 June 2026 | 8 June 2026 | Combined dataset |
| T6 | Data cleaning and preprocessing | 8 June 2026 | 12 June 2026 | Clean dataset |
| T7 | Exploratory Data Analysis (EDA) | 12 June 2026 | 17 June 2026 | EDA report |
| T8 | Ethics review and quiz preparation | 13 June 2026 | 19 June 2026 | Ethics Quiz |
| T9 | Feature engineering and feature selection | 18 June 2026 | 22 June 2026 | Feature dataset |
| T10 | Develop baseline ML models | 20 June 2026 | 26 June 2026 | ML models |
| T11 | Code Review 1 preparation and submission | 22 June 2026 | 22 June 2026 | Code Review 1 |
| T12 | Train neural network model (ANN/LSTM) | 23 June 2026 | 30 June 2026 | Neural Network |
| T13 | Develop hybrid model | 28 June 2026 | 5 July 2026 | Hybrid Model |
| T14 | Literature review and discussion preparation | 27 June 2026 | 3 July 2026 | Literature Discussion |
| T15 | Hyperparameter tuning and optimisation | 4 July 2026 | 10 July 2026 | Optimised models |
| T16 | Model evaluation and comparison | 9 July 2026 | 13 July 2026 | Evaluation report |
| T17 | Develop front-end application using Streamlit/Flask | 10 July 2026 | 18 July 2026 | Prototype app |
| T18 | Code Review 2 preparation and submission | 14 July 2026 | 17 July 2026 | Code Review 2 |
| T19 | Integrate trained model into application | 18 July 2026 | 22 July 2026 | Functional app |
| T20 | Testing, debugging and User Acceptance Testing | 22 July 2026 | 31 July 2026 | UAT completion |
| T21 | Prepare final report and documentation | 20 July 2026 | 24 July 2026 | Project Report |
| T22 | Prepare presentation slides and demo | 24 July 2026 | 31 July 2026 | Presentation |
| T23 | Individual reflection and final review | 28 July 2026 | 31 July 2026 | Reflection |

# 3. Key Deliverables and Assessments

| Assessment | Due Date | Weight |
| --- | --- | --- |
| Group Project Plans | 29 May 2026 | 10% |
| Ethics Quiz | 19 June 2026 | 10% |
| Code Review 1 | 22 June 2026 | 5% |
| Literature Discussion | 3 July 2026 | 10% |
| Code Review 2 | 17 July 2026 | 5% |
| Group Project Report | 24 July 2026 | 30% |
| Project Presentation | 31 July 2026 | 20% |
| User Acceptance Test | 31 July 2026 | 5% |
| Individual Reflection | 31 July 2026 | 5% |

# 4. Gantt Chart Summary

Week 1: Project Planning and GitHub Setup
Week 2: Dataset Collection and Organisation
Week 3: Data Cleaning, EDA and Ethics Review
Week 4: Feature Engineering and Initial Models
Week 5: Neural Network and Hybrid Model Development
Week 6: Hyperparameter Tuning and Model Evaluation
Week 7: Application Development and Integration
Week 8: Testing, Documentation and Final Presentation

# 5. Conclusion

The project timeline offers an organized development strategy that is in line with the project goals and module evaluations. The timetable facilitates effective teamwork and project completion.