DATA SCIENCE PROFESSIONAL TEAM PROJECT
Team Plan

Player Performance Prediction

| Module | Data Science Professional Team Project | University | University of Hertfordshire |
| --- | --- | --- | --- |
| Document | Team Plan | Date | May 2026 |

# 1. Team Roles

Each person in the team has been given one of the six roles listed below. On top of their specific role, everyone will be contributing to the coding, data analysis and write-up throughout the project.

| Team Member | Role | What They Do |
| --- | --- | --- |
| Yash Salve | Team Leader | Makes sure that all the work gets done on time and that assessments are submitted properly. Also signs off on any code before it gets merged into the main branch. |
| Muhammad Nabeel Abid | GitHub Document Manager | Uploads a weekly update to our GitHub repo from Week 2 to Week 11, making sure all the latest documents and code are there and properly organised. |
| Mashrur Rahman | Scrum Master | Runs the first 10 minutes of each Friday session to go over what everyone is working on and any problems. Also does a quick 5-minute wrap-up at the end to close off the session. |
| Md Sajid Hasan | Communications Leader | Leads the weekly team discussion covering things like ethics, literature, or presentations. Makes sure these discussions actually happen and that the team is prepared for them. |
| Gautam Balubhai Monpara | Test Plan Manager | Keeps the test plan up to date each week based on what has been done in the code. Checks that testing is being carried out properly and meets the required standard. |
| Pampapathi Anilkumar Vemali | Code Review Manager | Puts together the code review plan and makes sure reviews are done properly and on time. Also handles the UATs and follows up on any actions that come out of the reviews. |

The roles stay the same for the whole project. Even though each person has their own area to look after, we will make decisions as a group.

# 2. Team Meetings and Group Sessions

We have a set group session every Friday from 10 AM to 2 PM. This is our main working time together and we use it for everything from task updates to code reviews. Any extra meetings are kept short and only happen when something urgent comes up.

| Meeting | When | How Long | What It's For |
| --- | --- | --- | --- |
| Friday Group Session | Every Friday | 10:00 AM – 2:00 PM | Our main weekly session. Scrum Master opens and closes it. We work through tasks, do the discussion activity, and check in on reviews and testing. |
| Sprint Planning | Start of each sprint | About 45 min | We go through what needs to get done that sprint, split up the tasks, and agree on what done looks like for each one. |
| Discussion Activity | Every Friday | 15–20 min | Led by the Communications Leader. Goes through that week's required discussion topic — could be ethics, a paper, or presentation practice. |
| Code Review | Every two weeks | 30–45 min | Code Review Manager runs this. We look at the code together, check quality, and note down anything that needs fixing. |
| End of Sprint Check | End of sprint | 20–30 min | Quick look at what we got done, what we did not, and what we want to do differently next time. |
| Quick catch-up (if needed) | As needed | 10–15 min | For urgent stuff between Fridays. Done over WhatsApp or a short Teams call. Reply expected within 24 hours on weekdays. |

How we use the Friday 10 AM – 2 PM session:

- 10:00 – 10:10   Scrum Master opens — quick round of updates, any blockers, what everyone is working on

- 10:10 – 10:25   Discussion activity — Communications Leader leads the weekly topic

- 10:25 – 13:30   Main working block — everyone works on their tasks, sub-groups if needed

- 13:30 – 13:55   Code review and test plan check-in — led by Code Review Manager and Test Plan Manager

- 13:55 – 14:00   Scrum Master wraps up — notes down decisions and sets actions for next week

Everyone is expected to come to the Friday session. If someone cannot make it, they need to let the Scrum Master know beforehand and catch up using the notes on Google Docs.

# 3. Team Communication

| Channel | What We Use It For | Who Looks After It | Expected Reply |
| --- | --- | --- | --- |
| WhatsApp Group | Day-to-day messages, quick questions, updates between Fridays | Everyone | Within 24 hours (weekdays) |
| Microsoft Teams | Friday sessions and any extra meetings | Scrum Master sets up the call | Scheduled in advance |
| GitHub | Submitting code, documents, and weekly updates | GitHub Document Manager | Weekly by end of Friday |
| Google Docs / Drive | Writing up the report, keeping meeting notes, shared planning | Everyone | Updated as we go |
| University Email | Anything formal, like contacting the module leader | Team Leader / Scrum Master | Within 24 hours |

## How We Communicate as a Team

- WhatsApp is the main place for quick messages and updates between sessions.

- Any decisions made during meetings get written up in our Google Doc so everyone has a record.

- Nobody pushes code directly to the main branch — everything goes through a pull request and gets checked by the Team Leader first.

- Commit messages should be clear enough that someone else can understand what changed (e.g. 'Added feature engineering for batting averages').

- If something is blocked and nobody can fix it within a day, let the Scrum Master know so we can sort it at the next session or sooner.

- Be on time for Friday sessions and have your update ready — it keeps things moving.

- If there is a disagreement, we talk it through as a group. If we are stuck, Scrum Master makes the call.

## What Gets Pushed to GitHub Each Week

The GitHub Document Manager is responsible for making sure the following are uploaded by the end of each Friday:

- Any new or updated notebooks (outputs cleared before committing)

- Notes from that week's Friday session

- Updated test plan — needs a thumbs up from the Test Plan Manager first

- Any updated project documents (report drafts, plans, etc.)

- A short note in the README about what the team did that week